Coursework 1 – Personal Tutor Management Information System

CIS4509 Advanced Professional Practices

Dr Mark Liptrott

Kate Forshaw

25259628

Word count: 3023

Contents

Introduction...………………………………………………………………………………...3

Risk and Project Management Decisions ………………………………………………….4

System Development Life Cycle …..………………………………………………………...6

Iteration 1 …………………………………………………………………………….6

Iteration 2 …………………………………………………………………………….7

Iteration 3 …………………………………………………………………………….7

Iteration 4 …………………………………………………………………………….8

Iteration 5 …………………………………………………………………………...10

Bringing a Product to Market ……………………………………………………………..11

Summary ……………………………………………………………………………………14

References …………………………………………………………………………………..15

Appendices ………………………………………………………………………………….21

Introduction

It is of importance that students in higher education are provided with a sufficient support system – this is where a personal tutor is required (Ghenghesh, 2016). Personal tutors are expected to guide students personally, professionally, and academically, supporting transitions into their next phase of education or career (Grey & Osborne, 2018). Universities should have a tracking system in place that portrays tutors are fulfilling their roles and students are receiving consistent guidance.

This report denotes the development of a personal tutor system that aims to oversee and record the progress of tutor-tutee meetings. An iterative and incremental model will be adopted for the development process of the personal tutor tracking system. This agile-based model allows for the project to be broken down into small, manageable chunks, leading to pragmatic software being delivered consistently (Alshamrani & Bahattab, 2015). Functionality will naturally grow until the final system is complete. Supporting choices and implementations to be tested and adapted throughout the process, it demonstrates great flexibility for a solo developer (Balaji & Murugaiyan, 2012).

Risk and Project Management Decisions

The project was governed using PMBOK principles, which provide a robust framework for managing complex and evolving projects and align effectively with an iterative, agile-based SDLC (Matos & Lopes, 2013). The twelve PMBOK principles – stewardship, team, stakeholders, value, system thinking, leadership, tailoring, quality, complexity, risk, adaptability, and change – guided all project decisions, while the SDLC solely shaped the development process (Gransberg & Ellicott, 1997).

The literature review supported PMBOK-aligned decisions by justifying the tools and design approach used in the MIS, reflecting systematic thinking (see appendices 2-6). Research emphasised usability, clarity, and realistic tutor–student interactions (Ehie, 2010), supporting the value and quality principles. Studies on role-based access control (Zhang et al., 2006) informed the system thinking and complexity principles, while the emphasis on relational databases (Azuddin et al., 2025) reinforced the need for strong data integrity and quality. The debate between web-based and cloud-based MIS architectures (Marcel & Faustin, 2019; Kanaan et al., 2019) highlighted the importance of tailoring and value optimisation, ultimately justifying the chosen MySQL–PHP–Apache stack.

Project scheduling was managed using a Gantt chart (see appendix 1), aligning with PMBOK’s Schedule and Integration Management processes. The chart – an adaptation of a template on canva – navigated the timelines in which tasks should be completed and enabled progressive elaboration by breaking work into manageable subtasks (Kumar, 2005) (see appendix 112). Colour coding and segmenting tasks supported communication and ensured that tasks were completed in a logical order. This reflects PMBOK’s tailoring principle and ensured the project remained on track for timely delivery.

Risk management followed PMBOK’s structured risk processes. A risk register, mitigation table, and risk profile were created to identify, analyse, and prioritise risks (see appendices 7 & 8). The purpose of the risk register was to document the potential risks of the project, along with the process of how they could be prevented or minimised (Balfre et al., 2014). Scoring risks by impact and likelihood aligns with PMBOK’s qualitative risk analysis, while the risk profile highlighting the severity of the risks supports monitoring and controlling (Chivers et al., 2009). High-severity risks such as stress, insufficient testing, model errors, and unclear requirements demonstrate the project’s complexity and the need for strong risk responses.

Finally, the testing strategy aligns with PMBOK’s Quality Management principles. Testing will be executed iteratively at the end of each development cycle, supporting progressive elaboration and continuous validation. This approach mitigates technical risks, ensures early defect detection, and maintains control over scope and quality (Osorio et al., 2011). By defining acceptance criteria and establishing quality baselines for each component – with test plan and case tables – the project adheres to PMBOK’s emphasis on building quality into the process. This iterative approach ensures that the MIS evolves in a controlled, predictable manner and meets institutional standards for reliability, security, and usability.

System Development Life Cycle

Iteration 1 – Requirements & Design

The core functional requirements for the personal tutor system are to record the date, time, duration, and topics of meetings, along with recommendations or referrals potentially made by tutors. It should allow tutors to only view their assigned students, but management to view all students and meetings. The system should also provide dashboards of the number, frequency, topics, and referral patterns of meetings, and potentially an audit trail of who logged what, and when. Non-functional requirements to take into consideration are GDPR-complaint storage, secure authentication and role-based access, scalable to additional tutors/students, easy to use, and exportable reports. The following design choices aligned appropriately with the project’s requirements (see appendices 21 & 22).

An ERD was drawn to establish the core entities and their relationships with one another, within the database (see appendix 9). Each of the entities – department, course, student, tutor, tutor schedule, group, allocation, scheduled meeting, meeting log, support service, referral – had data dictionaries created (see appendices 10-20), presenting the attributes and their characteristics – description, data type, field size, and required field.

User interfaces were modelled by establishing what the student, tutor, and management should be able to view on their dashboards (see appendices 73-75). Students should see personal tutor details, upcoming meetings, meeting history, and referral information. Personal tutors should see assigned students and groups, upcoming meetings, referral management, policies and resources. Additionally, they should be able to schedule and log meetings and submit referrals. Department management should see a compliance overview, tutor activity analytics, student risks, referral summary, student and group allocations. They should also be able to allocate tutors to students and reassign tutees if needed.

Iteration 2 – Core Database & Functionality

The core database for the MIS was built on MySQL as it was familiar and it is known for its scalability, performance, ease of use, and flexibility when querying, altering, and creating databases (Deenton & Peace, 2020). Each table was appropriately populated, for example, a fictional sample of 10 tutors and 50 students were spread amongst 2 university departments – computer science and education (see appendices 23-33). It is important to demonstrate how the system can function across different courses and departments, entailing how each individual student, tutor or management uses and views the system.

Complex SQL statements were created – joining up to 5 different tables – showcasing how a student should only see their tutor, meetings, and referral details (see appendices 34-37); a tutor should only see, schedule, log, and refer their students (see appendices 38-46); management should oversee and analyse these occurrences within their department (see appendices 47-56). Though it should be noted that these are simply demonstrations of user access roles, and no form of security has been introduced to the system yet. These statements were utilised to test database functionality, validation, and CRUD ability – every test passed (see appendices 57 & 58).

Iteration 3 – Authentication & Roles

For role-based access, MAMP was acquired, which is a versatile platform that uses MySQL, PHP, and HTML language on a local web server (MAMP, 2026). The original database was imported onto MAMP due to it possessing its own MySQL server (see appendix 63). A new table was created – a user table containing roles, usernames, and passwords for a login system (see appendix 64). The roles were student, tutor, management, and also admin was included as this is the person who is required to maintain the whole system. Usernames were matched up to existing tutors and students within the database, with the foreign key UserID, and passwords were hashed to protect user privacy (see appendix 65 & 66) (Boonkrong, 2012).

The login page was created (see appendix 67). This allowed for each role to be redirected to only their specific dashboard if a valid username and password was provided. Login would fail if wrong credentials were provided, or if a user attempted to paste a URL, they do not have access to. A logout button was located on each dashboard, but if a user failed to log out, a session time out was created, auto logging them out after 30 minutes (see appendices 68 & 69). Logging out ends the current session and sends a user back to the login page. These actions demonstrate that the Personal Tutor MIS is secure and ready for dashboard personalisation (see appendices 70-72).

Iteration 4 – User Interfaces & Dashboards

A style CSS file was created to establish the colour theme of the system and format of the dashboards (see appendix 79). The primary colour was set to purple and secondary to green, aligning with the institution the system is being sold to. Some additional tables were inputted into the database – department management and system settings – allowing for the dashboards to function smoothly (see appendices 77 & 78). The user interface designs were followed closely with essential tweaks as admin was made a role (see appendix 76), management requirements were altered to fit each role appropriately.

When a student logs in, they are directed to their personal student portal. They should see their information, contact details and availability of their tutor, whether they have any upcoming meetings, past meetings, and if they have any referrals recorded (see appendix 80).

When a tutor logs in, they are directed to their personal tutor portal. They are presented with two columns: one consisting of an overview of their information, buttons for booking and logging a meeting and submitting a referral, their assigned students and groups, students requiring attention, any upcoming meetings and their department information; the right column contains previously logged meetings and referrals, along with links to the safeguarding and incident policies and university support services (see appendix 81). This led to the creation of four more pages for the tutor’s use. A book meeting form which added data to Scheduled Meeting (see appendix 82); a log meeting form which added data to Meeting Log (see appendix 83); a submit referral form which added data to Referral (see appendix 84); and a university support services information page (see appendix 85).

When a manager logs in, they are presented with their department’s dashboard (see appendix 86). On the left they should see a meeting compliance overview, students who may be at risk, the amount and type of referrals submitted, and the department’s tutor contact details. On the right, there are buttons to create a group, assign a student, and reassign a student, with how many meetings each tutor has had with their students and groups. This required three additional pages: a form to create a group with one tutor and maximum five students, adding data to Group Allocation and Allocation where appropriate (see appendix 88); a form to assign a student to a tutor and group, adding data to Allocation and Group Allocation if not already done so (see appendix 87); and a form to reassign a student if needed, updating data in Allocation and Group Allocation (see appendix 89).

When the admin logs in, they are provided with a system-wide overview and control panel (see appendix 90). The overview presents the total users, tutors, students, managers, departments, and courses. The controls involve managing users, departments, courses, and system settings. Within the manage users page, the admin should be able to search for and view users, with the option of adding, deleting, and editing them (see appendix 91). The add new user form submits data into Users, and Student, Tutor, or Department Manager dependent on which role is selected (see appendix 93). There are separate forms for editing each role, which will update the associated tables to that role (see appendices 94-96). The delete user form allows all that users data to be deleted, there is a fail-safe to assure that is the action the admin wants to take (see appendix 92). Managing departments and courses pages function similarly: they should be able to search, view, add, delete, and edit departments and courses (see appendices 97-104). Actions will affect relevant tables and there are warnings stating that they cannot be deleted if students and tutors are still associated to them. Further, the system settings page allows the admin to review alter settings regarding general settings, allocation maximums, and branding of the site (see appendices 105 & 106).

All role actions and dashboard buttons were assessed and demonstrated successfully functioning user interfaces and dashboards (see appendices 107-109).

Iteration 5 – System Architecture & Deployment

This sprint focussed on the initial preparation to release the Personal Tutor MIS, completing all deployment packaging and final documentation activities. Software projects are likely to face transition problems when there the deployment process lacks clarity and documentation (Patzer, 2002). A deployment guide was produced to ensure the system could be reliably set-up by administrators or developers without prior knowledge of the project (Dye et al., 2008). It outlined the system requirements – software, browser, and hardware – finalised folder structure, and steps required to install and run the MIS on a local Apache-PHP-MySQL environment (see appendix 110). Additionally, a system architecture diagram was created (see appendix 111), clearly defining the presentation, application, and data layers, demonstrating how each component interacts with the system (Mavridou et al., 2016).

Bringing a product to the market

Bringing the Personal Tutor MIS to market requires more than delivering functional software; it demands a product that educational institutions can trust with sensitive student information (Baldini et al., 2018). Ethical considerations were necessary to the system’s market readiness, shaping decisions such as limiting data collection to essential meeting and referral details, enforcing role-based access controls, and providing clear explanations of how data is used. These measures reduce legal and operational risk for potential customers while demonstrating responsible practice in line with recognised professional expectations for privacy, integrity, and accountability (Riberiro & Varajeo, 2025). By embedding these safeguards into the core design, the MIS positions itself as a credible, low-risk solution that institutions can adopt with confidence, turning ethical design into a practical competitive advantage and supporting the product’s long-term sustainability.

The costing approach for the Personal Tutor MIS was developed using an effort-based estimation model, reflecting PMBOK’s Cost Management and Tailoring principles (Hassanpour, 2015). With the project being independent academic coursework, traditional expenditure-based costing was not appropriate. Instead, labour costs were calculated by combining the timeline of each task – measured in weeks from the project Gantt chart – with a complexity rating from one to five, producing an effort score that captures both duration and technical difficulty (see appendix 59). This aligns with PMBOK’s emphasis on progressive elaboration and resource estimation, ensuring that the final labour cost reflects the true workload required to design, build, and test the MIS (Dirks, 1994). Software licence and infrastructure costs were recorded as zero due to the use of open-source technologies and university-hosted deployment, further supporting a lean and value-driven cost structure (see appendix 60). A fixed-price model, with a calculated annual maintenance fee of £856 (see appendix 61), was selected as the most appropriate commercial strategy as it is intended for a single institutional client (Selcuk & Gokpinar, 2018). This model provides clarity, predictability, and aligns with typical procurement practices in higher education. The final artefact price – £5350 – was derived by applying a modest profit margin to the total labour cost, resulting in a realistic and commercially viable figure that reflects both the development effort and the value delivered to the university (see appendix 62).

Although the prototype was developed at no financial cost, bringing the system to market would require investment to support further development, deployment, and scaling (Caldecote, 1979). This should begin with early-stage funding sources such as personal investment and contributions from close contacts, ensuring any informal support is properly documented. The next step would involve applying for innovation grants and public funding scheme that support digital solutions and education technology as the product demonstrates viability (Freel, 1999). Additional capital could be raised through crowdfunding platforms, which help validate market interest as well as generate investment (Valanciene & Jegeleviciute, 2013). For more substantial growth, the system could be presented to business angel networks or earl-stage venture capital firms, both of which provide equity funding in return for a stake in the business (Bonini et al., 2018; Murray, 1999). These investors typically look for a clear problem-solution fit, a credible route to market, and evidence that the product has defensible intellectual property and commercial potential. Collectively, these funding avenues offer a structured pathway for scaling the MIS from prototype to a fully market-ready product.

To protect the Personal Tutor MIS when bringing it to the market, the primary form of protection would be copyright, which automatically applies to the system’s source code, interface design, documentation, and architecture diagrams. Copyright grants exclusive rights over reproduction, distribution, public display, and the creation of derivative works, ensuring that others cannot legally copy or adapt the system without permission (Joyce et al., 2016). The underlying database structure is also protected through database rights, which safeguard the schema and effort involved in designing the data model. Additionally, elements of the system’s logic, workflow design, and allocation processes can be protected as trade secrets, provided the codebase is kept secure and not publicly disclosed (Yeh, 2014). If the system were to be commercialised under a unique name or logo, trademark protection could also be applied to prevent confusion in the marketplace and strengthen brand integrity (Heath & Mace, 2020). However, patents are not an appropriate form of protection for this product as UK patent law excludes software-based inventions, unless they provide a novel technical contribution (Pang, 2026). Therefore, a combination of copyright, database rights, trade secrets, and optional trademark registration provides strong and appropriate protection for the MIS as it enters the market.

Summary

This personal tutor management information system was developed to ensure a university had an efficient method of tracking whether students are receiving the appropriate quality and quantity of support. There were micro-life cycles within the sprints of the SDLC that each designed, produced, and tested something practical: an ERD, database, access controls, dashboards, and a deployment guide. The final artefact meets the core requirements through providing role-based dashboards and action forms, such as allocating students or logging meetings. Though, challenges were faced as there was an underestimation of how many pages were required for each individual role. The completed system is stable, deployable, and aligned with the needs of its intended users, demonstrating both technical capability and practical value. Future enhancements could include integration with a personal tutor training tracking system, to ensure all tutors are up to date with their training courses, elevating their supportive competence and capabilities (McFarlane, 2016).

References

ALSHAMRANI, A. and BAHATTAB, A., 2015. A comparison between three SDLC models waterfall model, spiral model, and Incremental/Iterative model. International Journal of Computer Science Issues (IJCSI), 12(1), p.106. Available from: https://portal.issn.org/resource/ISSN/1694-0784

AZUDDIN, M., YUSUP, M., SETIYOWATI, H., WIBOWO, S., SUWITA, J., BASUKI, S. and ASTUTI, E.D., 2025. Design and implementation of a relational database for an academic information system. International Transactions on Artificial Intelligence, 3(2), pp.171-180. Available from: https://doi.org/10.33050/italic.v3i2.801

BALAJI, S. and MURUGAIYAN, M.S., 2012. Waterfall vs. V-Model vs. Agile: A comparative study on SDLC. International Journal of Information Technology and Business Management, 2(1), pp.26-30. Available from: https://portal.issn.org/resource/ISSN/2304-0777

BALDINI, G., BOTTERMAN, M., NEISSE, R. and TALLACCHINI, M., 2018. Ethical design in the internet of things. Science and engineering ethics, 24(3), pp.905-925. Available from: https://doi.org/10.1007/s11948-016-9754-5

BALFI, N., LEVA, M.C., MCALEER, B. and ROCKE, M., 2014. Safety risk registers: Challenges and guidance. Available from: https://arrow.tudublin.ie/schfsehart/234/

BCS, 2026. BCS Code of Conduct. Bcs.org [online]. Available from: https://www.bcs.org/membership-and-registrations/become-a-member/bcs-code-of-conduct/

BONINI, S., CAPIZZI, V., VALLETTA, M. and ZOCCHI, P., 2018. Angel network affiliation and business angels' investment practices. Journal of Corporate Finance, 50, pp.592-608. Available from: https://doi.org/10.1016/j.jcorpfin.2017.12.029

BOONKRONG, S., 2012. Security of passwords. Information Technology Journal KMUTNB, 8(2), pp.112-117. Available from: http://issn.org/resource/ISSN/1685-8573

CALDECOTE, V., 1979. Investment in new product development. Journal of the Royal Society of Arts, 127(5279), pp.684-699. Available from: https://www.jstor.org/stable/41373005

CHIVERS, H., CLARK, J.A. and CHENG, P.C., 2009. Risk profiles and distributed risk assessment. computers & security, 28(7), pp.521-535. Available from: https://doi.org/10.1016/j.cose.2009.04.005

DENTON, J.W. and PEACE, A.G., 2003. Selection and use of MySQL in a database management course. Journal of Information Systems Education, 14(4), pp.401-408. Available from: https://aisel.aisnet.org/jise/vol14/iss4/8/

DIRKS, P., 1994. MIS investments for operations management; Relevant costs and revenues. International journal of production economics, 35(1-3), pp.137-148. Available from: https://doi.org/10.1016/0925-5273(94)90074-4

DYE, W.D., GOSWAMI, A., BOSELLY, E. and LASLEY, J., 2008. Maintenance decision support system deployment guide. Available from: https://rosap.ntl.bts.gov/view/dot/3254

EHIE, I.C., 2002. Developing a management information systems (MIS) curriculum: Perspectives from MIS practitioners. Journal of Education for Business, 77(3), pp.151-158. Available from: https://doi.org/10.1080/08832320209599064

FREEL, M.S., 1999. The financing of small firm product innovation within the UK. Technovation, 19(12), pp.707-719. Available from: https://doi.org/10.1016/S0166-4972(99)00082-6

GHENGHESH, P., 2018. Personal tutoring from the perspectives of tutors and tutees. Journal of Further and Higher Education, 42(4), pp.570-584. Available from: https://doi.org/10.1080/0309877X.2017.1301409

GRANSBERG, D.D. and ELLICOTT, M.A., 1997. Life cycle project management. AACE international transactions, p.288. Available from: https://www.proquest.com/openview/eb29143f7ad43f54fccf1b82db2e9415/1?pq-origsite=gscholar&cbl=27161&casa_token=oKM0tNOALCAAAAAA:HF2Fc5YFMeYLhggsFJ5uUySsb3MT01Iy4zvrDbNKYNdxdhmjlPSW8jHzJcaB97BFijfC2_aFhxY

GREY, D. and OSBORNE, C., 2020. Perceptions and principles of personal tutoring. Journal of Further and Higher Education, 44(3), pp.285-299. Available from: https://doi.org/10.1080/0309877X.2018.1536258

HASSANPOUR, M., 2015. Cost management of projects using a standard PMBOK in engineering projects. Researchgate.net [online]. Available from: https://www.researchgate.net/publication/282853561_Cost_management_of_projects_using_a_standard_PMBOK_in_engineering_projects

HEATH, D. and MACE, C., 2020. The strategic effects of trademark protection. The Review of Financial Studies, 33(4), pp.1848-1877. Available from: https://doi.org/10.1093/rfs/hhz084

JOYCE, C., OCHOA, T.T., CARROLL, M.W., LEAFFER, M.A. and JASZI, P., 2016. Copyright law (Vol. 85). Durham, NC: Carolina Academic Press. Available from: https://case.edu/affil/sce/authorship/Joyce-part1.pdf

KANAAN, R.K., ABUMATAR, G. and HUSSEIN, A.M.A., 2019. Cloud-based management information system: A systematic review and future research scope. Journal Of Social Sciences (Coes&Rj-Jss), 8(3), pp.509-525. Available from: https://doi.org/10.25255/jss.2019.8.3.509.525

KUMAR, P.P., 2005. Effective use of Gantt chart for managing large scale projects. Cost engineering, 47(7), p.14. Available from: https://www.proquest.com/openview/72672e5266e73976dcac3c515234115e/1?pq-origsite=gscholar&cbl=49080&casa_token=bexUK1sYZsUAAAAA:Km46VXbJPXhc5d0yV5zks1E7FVEKFFM9Jf-Ciyjoh9fHIOmsLgP6UZw8gOBiCP8HBqnCWCFXGTeX

MAMP, 2026. The free web development solution with Apache, Nginx, PHP, & MySQL. MAMP [online]. Available from: https://www.mamp.info/en/mamp/mac/

MARCEL, G. and FAUSTIN, U., 2019. Development of an Online Integrated Student Management Information System: Case Study “University of Gitwe. International Journal of Advanced Research in Computer Science, 10(5), pp.59-67. Available from: http://dx.doi.org/10.26483/ijarcs.v10i5.6479

MATOS, S. and LOPES, E., 2013. Prince2 or PMBOK–a question of choice. Procedia Technology, 9, pp.787-794. Available from: https://doi.org/10.1016/j.protcy.2013.12.087

MAVRIDOU, A., BARANOV, E., BLIUDZE, S. and SIFAKIS, J., 2016. Architecture diagrams: A graphical language for architecture style specification. arXiv preprint arXiv:1608.03324. Available from: https://doi.org/10.48550/arXiv.1608.03324

MCFARLANE, K.J., 2016. Tutoring the tutors: Supporting effective personal tutoring. Active Learning in Higher Education, 17(1), pp.77-88. Available from: https://doi.org/10.1177/1469787415616720

MURRAY, G., 1999. Early-stage venture capital funds, scale economies and public support. Venture Capital: An International Journal of Entrepreneurial Finance, 1(4), pp.351-384. Available from: https://doi.org/10.1080/136910699295857

OSORIO, J.A., CHAUDRON, M.R. and HEIJSTEK, W., 2011, August. Moving from waterfall to iterative development: An empirical evaluation of advantages, disadvantages and risks of RUP. In 2011 37th EUROMICRO Conference on Software Engineering and Advanced Applications (pp. 453-460). IEEE. Available from: https://doi.org/10.1109/SEAA.2011.69

PANG, Y.F., 2026. Are computer-implemented inventions entitled to be protected by intellectual property law? (Doctoral dissertation, Sheffield Hallam University). Available from: https://shura.shu.ac.uk/37148/

PATZER, A., 2002. Deployment techniques. In JSP Examples and Best Practices (pp. 215-230). Berkeley, CA: Apress. Available from: https://doi.org/10.1007/978-1-4302-0831-0_10

RIBEIRO, D. and VARAJAO, J., 2025. Codes of ethics and conduct in information systems: towards a unified framework. Management Review Quarterly, pp.1-40. Available from: https://doi.org/10.1007/s11301-025-00521-9

SELCUK, C. and GOKPINAR, B., 2018. Fixed vs. flexible pricing in a competitive market. Management Science, 64(12), pp.5584-5598. Available from: https://doi.org/10.1287/mnsc.2017.2922

VALANCIENE, L. and JEGELEVICIUTE, S., 2013. Valuation of crowdfunding: benefits and drawbacks. Economics and management, 18(1), pp.39-48. Available from: https://doi.org/10.5755/j01.em.18.1.3713

YEH, B.T., 2014. Protection of trade secrets: Overview of current law and legislation (Vol. 5). Congressional Research Service. Available from: https://ipmall.info/sites/default/files/hosted_resources/crs/R43714_140905.pdf

ZHOU, W., 2024. Design and Implementation of Management Information System for University Library. Int. J. Comput. Sci. Inf. Technol, 2(1), pp.258-277. Available from: https://doi.org/10.62051/ijcsit.v2n1.28

ZHANG, L., LUO, L., ZHANG, L., GENG, T. and YUE, Z., 2006, December. Task-role-based access control in application on MIS. In 2006 IEEE Asia-Pacific Conference on Services Computing (APSCC'06) (pp. 153-159). IEEE. Available from: https://ieeexplore.ieee.org/abstract/document/4041226?casa_token=KKC7JIJ8gfgAAAAA:qio0j9p66pq090T4xqUWEeizRxNRtZBHIoT1O_8H9W72_D98ScnRziUxm23gE4faLZZ1sVXYNO6M

Appendices

Appendix 1 ………………………………………………………………………………….27

Appendix 2 ………………………………………………………………………………….29

Appendix 3 ………………………………………………………………………………….30

Appendix 4 ………………………………………………………………………………….31

Appendix 5 ………………………………………………………………………………….32

Appendix 6 ………………………………………………………………………………….33

Appendix 7 ………………………………………………………………………………….34

Appendix 8 ………………………………………………………………………………….35

Appendix 9 ………………………………………………………………………………….37

Appendix 10 ………………………………………………………………………………..37

Appendix 11 ………………………………………………………………………………...38

Appendix 12 ………………………………………………………………………………..38

Appendix 13 ………………………………………………………………………………..39

Appendix 14 ………………………………………………………………………………..39

Appendix 15 ………………………………………………………………………………..40

Appendix 16 ………………………………………………………………………………..40

Appendix 17 ………………………………………………………………………………..41

Appendix 18 ………………………………………………………………………………..42

Appendix 19 ………………………………………………………………………………..43

Appendix 20 ………………………………………………………………………………..43

Appendix 21 ………………………………………………………………………………..44

Appendix 22 ………………………………………………………………………………..44

Appendix 23 ………………………………………………………………………………..45

Appendix 24 ………………………………………………………………………………..46

Appendix 25 ………………………………………………………………………………..46

Appendix 26 ………………………………………………………………………………..46

Appendix 27 ………………………………………………………………………………..47

Appendix 28 ………………………………………………………………………………..48

Appendix 29 ………………………………………………………………………………..49

Appendix 30 ………………………………………………………………………………..50

Appendix 31 ………………………………………………………………………………..51

Appendix 32 ………………………………………………………………………………..51

Appendix 33 ………………………………………………………………………………..51

Appendix 34 ………………………………………………………………………………..52

Appendix 35 ………………………………………………………………………………..52

Appendix 36 ………………………………………………………………………………..52

Appendix 37 ………………………………………………………………………………..52

Appendix 38 ………………………………………………………………………………..52

Appendix 39 ………………………………………………………………………………..52

Appendix 40 ………………………………………………………………………………..53

Appendix 41 ………………………………………………………………………………..53

Appendix 42 ………………………………………………………………………………..53

Appendix 43 ………………………………………………………………………………..53

Appendix 44 ………………………………………………………………………………..53

Appendix 45 ………………………………………………………………………………..53

Appendix 46 ………………………………………………………………………………..54

Appendix 47 ………………………………………………………………………………..54

Appendix 48 ………………………………………………………………………………..55

Appendix 49 ………………………………………………………………………………..56

Appendix 50 ………………………………………………………………………………..56

Appendix 51 ………………………………………………………………………………..56

Appendix 52 ………………………………………………………………………………..56

Appendix 53 ………………………………………………………………………………..57

Appendix 54 ………………………………………………………………………………..58

Appendix 55 ………………………………………………………………………………..59

Appendix 56 ………………………………………………………………………………..59

Appendix 57 ………………………………………………………………………………..60

Appendix 58 ………………………………………………………………………………..60

Appendix 59 ………………………………………………………………………………..61

Appendix 60 ………………………………………………………………………………..61

Appendix 61 ………………………………………………………………………………..62

Appendix 62 ………………………………………………………………………………..62

Appendix 63 ………………………………………………………………………………..62

Appendix 64 ………………………………………………………………………………..63

Appendix 65 ………………………………………………………………………………..64

Appendix 66 ………………………………………………………………………………..66

Appendix 67 ………………………………………………………………………………..67

Appendix 68 ………………………………………………………………………………..69

Appendix 69 ………………………………………………………………………………..69

Appendix 70 ………………………………………………………………………………..70

Appendix 71 ………………………………………………………………………………..70

Appendix 72 ………………………………………………………………………………..71

Appendix 73 ………………………………………………………………………………..71

Appendix 74 ………………………………………………………………………………..72

Appendix 75 ………………………………………………………………………………..72

Appendix 76 ………………………………………………………………………………..73

Appendix 77 ………………………………………………………………………………..73

Appendix 78 ………………………………………………………………………………..73

Appendix 79 ………………………………………………………………………………..74

Appendix 80 ………………………………………………………………………………..77

Appendix 81 ………………………………………………………………………………..82

Appendix 82 ………………………………………………………………………………..92

Appendix 83 ………………………………………………………………………………..94

Appendix 84 ………………………………………………………………………………..96

Appendix 85 ………………………………………………………………………………..98

Appendix 86 ………………………………………………………………………………..99

Appendix 87 ……………………………………………………………………………….105

Appendix 88 ……………………………………………………………………………….108

Appendix 89 ……………………………………………………………………………….110

Appendix 90 ……………………………………………………………………………….112

Appendix 91 ……………………………………………………………………………….114

Appendix 92 ………………………………………………………………………………116

Appendix 93 ………………………………………………………………………………118

Appendix 94 ………………………………………………………………………………121

Appendix 95 ………………………………………………………………………………122

Appendix 96 ………………………………………………………………………………124

Appendix 97 ………………………………………………………………………………125

Appendix 98 ………………………………………………………………………………127

Appendix 99 ………………………………………………………………………………128

Appendix 100 ……………………………………………………………………………..129

Appendix 101 ……………………………………………………………………………...130

Appendix 102 ……………………………………………………………………………...132

Appendix 103 ……………………………………………………………………………...133

Appendix 104 ……………………………………………………………………………...134

Appendix 105 ……………………………………………………………………………...135

Appendix 106 ……………………………………………………………………………...137

Appendix 107 ……………………………………………………………………………...138

Appendix 108 ……………………………………………………………………………...138

Appendix 109 ……………………………………………………………………………...139

Appendix 110 ……………………………………………………………………………...139

Appendix 111 ………………………………………………………………………………143

Appendix 112 ……………………………………………………………………………...146

Appendix 1 Gannt chart

Appendix 2 Peer-review of developing management information systems (MIS)

| Title: Developing a Management Information Systems (MIS) Curriculum: Perspectives From MIS Practitioners. |  |
| --- | --- |
| Author (s): Ike C. Ehie | Date: March, 2010 |
| Summary: This paper examines what industry professionals believe MIS graduates should know and how curricula should evolve to meet organisational needs. Through practitioner surveys, the study finds that employers value a balanced skill set: strong foundations in systems analysis, database management, and systems development methodologies; solid business knowledge; and highly developed interpersonal skills such as communication, teamwork, and problem-solving. Ehie argues that MIS education must integrate technical, business, and behavioural competencies, emphasising real-world applicability, user-centred design, and decision-support capabilities. The paper ultimately proposes a practitioner-informed framework that prioritises conceptual understanding, practical relevance, and continuous curriculum adaptation. |  |
| Affordances: - Provides empirical evidence of what real organisations expect from MIS systems and graduates. - Emphasises the integration of technical, business, and interpersonal skills. - Strongly supports structured systems analysis, requirements gathering, and user-centred design. - Reinforces the importance of reporting, dashboards, and actionable insights in MIS design. | Limitations: - Published in 2002, it does not reference modern tools. - The paper is about MIS education, not MIS system construction, so it won’t provide technical architectures or tool stacks. - It outlines competencies rather than specific implementation strategies. - Practitioner insights are general and not tailored to educational MIS contexts. |
| Core insights: - Mirror real-tutor-student interactions, support academic processes, prioritise usability and clarity. - Demonstrate requirements analysis, process and data modelling, SDLC justification - Include relational database, clear entity relationships, secure storage of tutor-student interactions - Include meeting summaries, attendance patterns, progress dashboards, automated alerts Should reduce manual workload, streamline communication, provide actionable insights, be scalable and maintainable |  |

Appendix 3 Peer-review of access control application on MIS

| Title: Task-Role-Based Access Control in Application on MIS. |  |
| --- | --- |
| Author (s): Li Zhang, Lili Luo, Liyong Zhang, Tiesuo Geng, Zongge Yue | Date: 2006 |
| Summary: The paper introduces Task-Role-Based Access Control (TRBAC) as a security model tailored for Management Information Systems in enterprise environments. It argues that traditional role-based access control (RBAC) is insufficient for dynamic organisational workflows, because permissions often depend not only on a user’s role but also on the specific task and task instance being performed. TRBAC integrates both task and role attributes to support active and passive access control, reduce permission-management complexity, and strengthen system security. The model also incorporates separation of duties to prevent conflicts of interest and improve system integrity. The authors demonstrate the model’s superiority through an MIS application example, showing how TRBAC enhances security, flexibility, and performance in real-world enterprise systems. |  |
| Affordances: - Strong justification for including access control in MIS design - Supports a task-driven security model - Validates separation of duties - Shows how permissions can be tied to tasks rather than manually assigned per user - Aligns with modern MIS security expectations | Limitations: - Does not recommend programming languages, databases, frameworks, or authentication tools - Its examples are business-focused, so must adapt to academic context - Does not provide code, schemas, or architectural diagrams - It predates modern identity management – pre-cloud era |
| Core insights: - Implement role-based access control (RBAC) with task logic - Use separation of duties to improve security - Reduce permission complexity by linking permissions to tasks - Apply principles to reporting and data access Integrate access control into your methodology |  |

Appendix 4 Peer-review of a relational database for MIS

| Title: Design and Implementation of a Relational Database for an Academic Information System |  |
| --- | --- |
| Author (s): Muna Azuddin, Muhamad Yusup, Harlis Setiyowati, Shesilia Wibowo, Jaka Suwita, Sucipto Basuki, Eka Dian Astuti | Date: May, 2025 |
| Summary: The paper presents the design and implementation of a relational database to support an Academic Information System (AIS), addressing the need for accurate, structured, and integrated academic data management. The authors analyse institutional requirements, identify key entities (students, courses, lecturers, enrolment, assessments), and develop a relational schema using principles of database normalisation to reduce redundancy and improve data integrity. The system is implemented using SQL-based technologies, with ER diagrams guiding the creation of tables, relationships, and constraints. The resulting database supports core academic operations such as registration, course management, grade recording, and reporting. Testing demonstrates that the relational model enhances data consistency, retrieval efficiency, and institutional decision-making. |  |
| Affordances: - Strong justification for using a relational database - Provides a clear methodology for database development - Demonstrates how relational databases support academic workflows - Offers practical examples of table structures and relationships | Limitations: - Does not cover frontend design, backend frameworks, access control, user interface, system architecture - Mentions constraints but limited discussion of RBAC, encryption, authentication, audit logging - Domain-specific to academic administration |
| Core Insights: - Use a relational database as the core of MIS - Apply normalisation to reduce redundancy – 1NF, 2NF, 3NF - Use ERDs to guide system design - Implement referential integrity – primary keys, foreign keys, cascades - Use SQL-based testing to validate database |  |

Appendix 5 Peer-review of a web-based MIS

| Title: Development of an Online Integrated Student Management Information System: Case Study “University of Gitwe”. |  |
| --- | --- |
| Author (s): Dr. Gatete Marcel, Dr. Uwizeyimana Faustin | Date: October, 2019 |
| Summary: The paper presents the design and implementation of an online, integrated Student Management Information System (SMIS) for the University of Gitwe, developed to replace fragmented, manual, and error-prone administrative processes. It outlines the system’s requirements, architecture, database design, and implementation using web technologies, enabling centralised management of student records, registration, academic performance, and administrative workflows. The authors describe how the system improves data accuracy, accessibility, and decision-making by providing a unified platform accessible to students, lecturers, and administrators. Testing and evaluation demonstrate that the system significantly enhances operational efficiency and reduces administrative workload. |  |
| Affordances: - Provides real MIS construction details - Offers a complete development lifecycle - Demonstrates multi-user access and role separation - Highlights reduced manual workload, improved data accuracy, faster retrieval, better decision-support | Limitations: - Technology stack may be outdated - PHP + MySQL + HTML/CSS/JS + Apache - Does not include encryption, audit logging, modern identity management - Focus on student administration, adaptation needed - No cloud deployment or scalability |
| Core Insights: - MIS should be web-based and centralised - Use a relational database with ERDs - Implement CRUD-based functional modules - Include role-based access control - Use structured modelling before deployment - Include reporting and search features |  |

Appendix 6 Peer-review of a cloud-based MIS

| Title: Cloud-Based Management Information System: A Systematic Review and Future Research Scope. |  |
| --- | --- |
| Author (s): Raed Kareem Kanaan, Ghassan Abumatar, Alhareth Mohammed Abu Hussein | Date: July, 2019 |
| Summary: The paper provides a systematic review of cloud-based Management Information Systems (MIS), analysing existing research on cloud architectures, deployment models, security mechanisms, and organisational adoption. It highlights how cloud computing enhances MIS through scalability, cost-effectiveness, remote accessibility, and reduced infrastructure burden. The authors categorise cloud-MIS implementations across sectors, identify common technologies (e.g., SaaS platforms, virtualised servers, cloud databases), and evaluate their performance and security implications. The review also identifies key challenges—including data privacy, vendor lock-in, integration complexity, and access-control weaknesses—and proposes a future research agenda focused on improving security models, interoperability, and cloud-native MIS design. |  |
| Affordances: - Strong justification for cloud-based MIS architecture - Identifies real cloud technologies used in MIS which can be mapped to Azure, AWS, Google Cloud, Firebase - Highlights security models relevant to access-controls – authentication, authorisation, data privacy, encryption, multi-tenant security | Limitations: - Does not provide specific implementation tools, but concepts can be mapped to tools - It identifies cloud security issues but does not provide RBAC models, SQL-level security, API security patterns - Covers MIS broadly - Limited discussion of usability and user experience |
| Core Insights: - Cloud MIS allows access from any device, multi concurrency, scalable storage - Cloud deployment simplifies database backups, security patching, scaling as student numbers grow - Identifies security is primary challenge, exaggerating a need for authentication - Requires strong interoperability with legacy systems, external services, institutional databases - Future research directions align with personal tutor MIS goals |  |

Appendix 7 Risk Profile and Key

Appendix 8 Risk register and mitigation tables

Appendix 9 ERD of core database

Appendix 10 Department data dictionary

| Department |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attribute | Description | Data type | Field size | Required field |
| DepartmentID (PK) | A department’s unique identification number that is increased by 1 each time a new one is added. | INT | 10 | Not null |
| Department Name | The department’s name. | VARCHAR | 75 | Not null |
| Building | The name of the building the department is based in. | VARCHAR | 75 | Not null |

Appendix 11 Course data dictionary

| Course |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attribute | Description | Data type | Field size | Required field |
| CourseID (PK) | A course’s unique identification number that is increased by 1 each time a new one is added. | INT | 10 | Not null |
| DepartmentID (FK) | A department’s unique identification number. | INT | 10 | Not null |
| CourseName | The course’s name. | VARCHAR | 75 | Not null |
| CourseLevel | The level of the course. Options – Foundation, Bachelor’s, Integrated Master’s, Master’s, PGCert/PGDip, Doctorate, PGCE, Conversion, Fastrack | ENUM | N/A | Not null |

Appendix 12 Student data dictionary

| Student |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attribute | Description | Data type | Field size | Required field |
| StudentID (PK) | A student’s unique identification number that is increased by 1 each time a new one is added. | INT | 10 | Not null |
| CourseID (FK) | A course’s unique identification number. | INT | 10 | Not null |
| Forename | A student’s first name. | VARCHAR | 50 | Not null |
| Surname | A student’s last name. | VARCHAR | 50 | Not null |
| StudentEmail | A student’s email provided by the university. | VARCHAR | 100 | Not null |
| DateOfBirth | A student’s birthday. | DATE | N/A | Not null |
| YearOfStudy | A student’s year of study in their course. Options – 1st, 2nd, 3rd, 4th, 5th | ENUM | N/A | Not null |

Appendix 13 Tutor data dictionary

| Tutor |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attribute | Description | Data type | Field size | Required field |
| TutorID (PK) | A tutor’s unique identification number that is increased by 1 each time a new one is added. | INT | 10 | Not null |
| DepartmentID (FK) | A department’s unique identification number. | INT | 10 | Not null |
| TutorName | A tutor’s full name. | VARCHAR | 100 | Not null |
| StaffEmail | A tutor’s email provided by the university. | VARCHAR | 100 | Not null |

Appendix 14 Tutor Schedule data dictionary

| TutorSchedule |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attribute | Description | Data type | Field size | Required field |
| ScheduleID (PK) | A schedule’s unique identification number that is increased by 1 each time a new one is added. | INT | 10 | Not null |
| TutorID (FK) | A tutor’s unique identification number. | INT | 10 | Not null |
| Microsoft CalendarURL | A tutor’s link to their Microsoft calendar, where bookings can be made if needed. | VARCHAR | 500 | Not null |
| DaysOnCampus | The days the tutor is on campus, which is recommended as an overview of their availability. Options – Monday, Tuesday, Wednesday, Thursday, Friday | SET | N/A | Null |

Appendix 15 Group data dictionary

| GroupAllocation |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attribute | Description | Data type | Field size | Required field |
| GroupID (PK) | A group’s unique identification number that is increased by 1 each time a new one is added. | INT | 10 | Not null |
| TutorID (FK) | A tutor’s unique identification number. | INT | 10 | Not null |
| StudentNames | The list of student’s full names who are in the group | VARCHAR | 500 | Not null |

Appendix 16 Allocation data dictionary

| Allocation |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attribute | Description | Data type | Field size | Required field |
| AllocationID (PK) | An allocation’s unique identification number that is increased by 1 each time a new one is added. | INT | 10 | Not null |
| TutorID (FK) | A tutor’s unique identification number. | INT | 10 | Not null |
| StudentID (FK) | A student’s unique identification number. | INT | 10 | Not null |
| GroupID (FK) | A group’s unique identification number. | INT | 10 | Not null |

Appendix 17 Scheduled Meeting data dictionary

| ScheduledMeeting |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attribute | Description | Data type | Field size | Required field |
| MeetingID (PK) | A scheduled meeting’s unique identification number that is increased by 1 each time a new one is added. | INT | 10 | Not null |
| AllocationID (FK) | An allocation’s unique identification number. If individual fill, if group leave empty. | INT | 10 | Set rule |
| GroupID (FK) | A group’s unique identification number. If group fill, if individual leave empty. | INT | 10 | Set rule |
| MeetingType | Who/how many people are involved in the meeting. Options – group, individual | ENUM | N/A | Not null |
| Scheduled DateTime | The date and time the meeting is scheduled for. | DATETIME | N/A | Not null |
| InPerson | Whether the meeting was in person or not and was online. True or false – 1 or 0 | BOOLEAN | N/A | Not null |
| Required | Whether the meeting is a minimum requirement or not and is requested. True or false – 1 or 0 | BOOLEAN | N/A | Not null |

Appendix 18 Meeting Log data dictionary

| MeetingLog |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attribute | Description | Data type | Field size | Required field |
| LogID (PK) | A meeting log’s unique identification number that is increased by 1 each time a new one is added. | INT | 10 | Not null |
| MeetingID (FK) | A scheduled meeting’s unique identification number. | INT | 10 | Not null |
| MeetingStatus | The current status of the meeting. Options – scheduled, confirmed, completed, rescheduled, cancelled | ENUM | N/A | Not null |
| Rescheduled DateTime | The date and time the meeting is rescheduled for. | DATETIME | N/A | Null |
| Duration Minutes | The number of minutes the meeting took place for. | SMALLINT | 5 | Not null |
| MeetingTopic | The topic the meeting is based upon. Options – academic progress, wellbeing check-in, personal circumstances, induction/transition, professional development, open discussion | ENUM | N/A | Not null |
| MeetingNotes | The notes that may or may not have been made throughout the meeting. | TINYTEXT | N/A | Null |
| ReferralMade | Whether a referral was made in the meeting. True or false – 1 or 0 | BOOLEAN | N/A | Not null |

Appendix 19 Support Service data dictionary

| SupportService |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attribute | Description | Data type | Field size | Required field |
| ServiceID (PK) | A support service’s unique identification number that is increased by 1 each time a new one is added. | INT | 10 | Not null |
| ServiceName | The name of the support service. | VARCHAR | 50 | Not null |
| Service Description | A brief description of what the support service offers. | TINYTEXT | N/A | Not null |
| ServiceEmail | The contact email of the support service. | VARCHAR | 100 | Not null |
| OnCampus | Whether the support service is on or off campus. True or false – 1 or 0 | BOOLEAN | N/A | Not null |

Appendix 20 Referral data dictionary

| Referral |  |  |  |  |
| --- | --- | --- | --- | --- |
| Attribute | Description | Data type | Field size | Required field |
| ReferralID (PK) | A referral’s unique identification number that is increased by 1 each time a new one is added. | INT | 10 | Not null |
| LogID (FK) | A meeting log’s unique identification number. | INT | 10 | Not null |
| ServiceID (FK) | A support service’s unique identification number. | INT | 10 | Not null |
| ReferralType | The type of referral made in the meeting. Options – academic, pastoral, employability, financial, safeguarding | ENUM | N/A | Not null |
| ReferralReason | A brief explanation as to why the referral is required. | TINYTEXT | N/A | Not null |
| ReferralStatus | The current status of the referral process. Options – submitted, awaiting student action, in progress, resolved, escalated, no further action | ENUM | N/A | Not null |

Appendix 21 Iteration 1 test plan table

| Section | Description |
| --- | --- |
| Iteration Goal | Validate requirements, user stories, ERD, and system architecture |
| Components Under Test | Requirements document, ERD, data flow diagrams |
| Test Types | Requirements validation, design review, feasibility testing |
| Entry Criteria | Requirements drafted, initial design completed |
| Exit Criteria | Requirements approved, ERD validated, no contradictions |
| Tools Used | Draw.io, Word/Docs, stakeholder review |
| Test Evidence | Annotated ERD, meeting notes, requirement sign-off |

Appendix 22 Iteration 1 test case table

| ID | Description | Steps | Expected Result | Pass |
| --- | --- | --- | --- | --- |
| RQ1 | Validate completeness of requirements | Review user stories vs MIS goals | All required features identified | Yes |
| RQ2 | Validate ERD accuracy | Compare ERD to requirements | All entities/relationships correct | Yes |
| RQ3 | Validate feasibility | Check tech stack supports requirements | No technical blockers | Yes |
| RQ4 | Validate acceptance criteria | Review each requirement for testability | All requirements measurable | Yes |

Appendix 23 Allocation table

Appendix 24 Course table

Appendix 25 Department table

Appendix 26 Group Allocation table

Appendix 27 Meeting Log table

Appendix 28 Referral table

Appendix 29 Scheduled Meeting table

Appendix 30 Student table

Appendix 31 Support Service table

Appendix 32 Tutor table

Appendix 33 Tutor Schedule table

Appendix 34 Output – student can see tutor information

Appendix 35 Output – student can see scheduled meetings

Appendix 36 Output – student can see logged meetings

Appendix 37 Output – student can see referral information

Appendix 38 Output – tutor can see assigned students and groups

Appendix 39 Output – tutor can see scheduled meetings

Appendix 40 Input – tutor can schedule meeting

Appendix 41 Output – tutor can see logged meetings

Appendix 42 Input – tutor can log meeting

Appendix 43 Output – tutor can see referrals made

Appendix 44 Input – tutor can make referral

Appendix 45 Output – tutor can see students with multiple referrals

Appendix 46 Output – tutor can see support service information

Appendix 47 Output – management can see percent of tutors completed required meetings

Appendix 48 Output – management can see percent of students completed required meetings

Appendix 49 Output – management can see students assigned to tutors

Appendix 50 Output – management can see total referrals made per type

Appendix 51 Output – management can see total escalation cases

Appendix 52 Output – management can see multiple missed meetings

Appendix 53 Output – management can see who is involved in logged meetings

Appendix 54 Output – management can see which tutors and students are in the same department

Appendix 55 Input – management can reassign tutees if needed

Appendix 56 Input – management can delete students from system

Appendix 57 Iteration 2 test plan table

| Section | Description |
| --- | --- |
| Iteration Goal | Build and validate the database schema |
| Components Under Test | Tables, constraints, relationships, sample data |
| Test Types | Schema validation, CRUD testing, integrity testing |
| Entry Criteria | ERD approved |
| Exit Criteria | All tables functional, constraints enforced |
| Tools Used | MySQL Workbench, phpMyAdmin |
| Test Evidence | SQL screenshots, query outputs |

Appendix 58 Iteration 2 test plan table

| ID | Description | Steps | Expected Result | Pass |
| --- | --- | --- | --- | --- |
| DB1 | Validate table creation | Run SHOW TABLES | All tables appear | Yes |
| DB2 | Validate PK/FK constraints | Insert invalid FK | Error thrown | Yes |
| DB3 | CRUD test: Insert | Insert sample student | Record saved | Yes |
| DB4 | CRUD test: Update | Update meeting notes | Record updates | Yes |
| DB5 | CRUD test: Delete | Delete student with meetings | FK prevents deletion | Yes |
| DB6 | SQL injection baseline | Attempt ' OR 1=1 | Query blocked | Yes |

Appendix 59 Labour costs table and legend

| Task | Timeline | Complexity | Effort | Cost |
| --- | --- | --- | --- | --- |
| Documentation | 11 | 1 | 11 | £440 |
| Planning | 6 | 3 | 18 | £720 |
| Risk & Project Management | 4 | 4 | 16 | £640 |
| Bring to Market | 3 | 3 | 9 | £360 |
| Design | 4 | 5 | 20 | £800 |
| Database Construction | 2 | 5 | 10 | £400 |
| Roles & Authentication | 1 | 4 | 4 | £160 |
| UI & Dashboards | 1 | 4 | 4 | £160 |
| Webserver Deployment | 1 | 3 | 3 | £120 |
| Testing | 4 | 3 | 12 | £480 |
| Total | / | / | / | £4280 |

| Timeline | Number of weeks task took to be completed |
| --- | --- |
| Complexity | Rating of task difficulty out of 5 |
| Effort | Timeline * Complexity |
| Cost | Effort * £40 |

Appendix 60 Software and infrastructure costs table

| Item | Cost |
| --- | --- |
| MySQL, PHP, Apache | £0 |
| MAMP | £0 |
| University hosting | £0 |
| Total | £0 |

Appendix 61 Maintenance and profit calculations

|  | Percentage | Cost |
| --- | --- | --- |
| Annual Maintenance | 20% | £856 |
| Profit margin | 25% | £1070 |

Appendix 62 Total cost summary

| Category | Cost |
| --- | --- |
| Labour | £4280 |
| Software & Infrastructure | £0 |
| Profit Margin | £1070 |
| Total Fixed Price | £5350 |
| Annual Maintenance | £856 |

Appendix 63 Database connection PHP code

Appendix 64 User table

Appendix 65 Names and username match-up

Appendix 66 Hash passwords PHP code

Appendix 67 Login page PHP code

Appendix 68 Logout button PHP code

Appendix 69 Authentication PHP code

Appendix 70 Iteration 3 test plan table

| Section | Description |
| --- | --- |
| Iteration Goal | Implement secure authentication and enforce user-based access controls (roles & permissions) |
| Components Under Test | Login system, session handling, role table/field, protected pages, permission checks |
| Test Types | Functional, security, session testing, access control testing |
| Entry Criteria | Database schema complete with user roles |
| Exit Criteria | Users can log in securely and only access permitted features |
| Tools Used | PHP, MAMP, MySQL Workbench, browser dev tools |
| Test Evidence | Screenshots, session logs, access denied |

Appendix 71 Iteration 3 authentication test case table

| ID | Description | Steps | Expected Result | Pass |
| --- | --- | --- | --- | --- |
| AU1 | Valid login | Enter correct credentials | Redirect to correct dashboard | Yes |
| AU2 | Invalid login | Enter wrong password | Error message | Yes |
| AU3 | Password hashing | Inspect DB | Password hashed | Yes |
| AU4 | Session creation | Login | Session created | Yes |
| AU5 | Session timeout | 30-minute session | Auto logout – sent back to login page | Yes |
| AU6 | SQL injection test | ' OR ''=' | Login blocked | Yes |

Appendix 72 Iteration 3 role-based access test case table

| ID | Description | Steps | Expected Result | Pass |
| --- | --- | --- | --- | --- |
| RB1 | Role stored correctly | Create users with each role | DB shows Tutor/Student/Management/Admin | Yes |
| RB2 | Tutor can only access tutor pages | Login as Tutor → visit /tutor.php | Shows tutor portal | Yes |
| RB3 | Student can only access student pages | Login as Student → visit /student.php | Shows student portal | Yes |
| RB4 | Management can access their page | Login as Management → visit /management.php | Shows management dashboard | Yes |
| RB5 | Admin can only access their page | Login as admin → visit /admin.php | Shows admin panel | Yes |
| RB6 | Direct URL access blocked | Paste protected URL without login | Redirect to login | Yes |
| RB7 | Role stored securely in session | Inspect session variables | Role stored server-side only | Yes |
| RB8 | Logout clears role | Logout → inspect session | Session destroyed | Yes |

Appendix 73 Student Dashboard design

Appendix 74 Tutor Dashboard design

Appendix 75 Manager Dashboard design

Appendix 76 Admin Dashboard design

Appendix 77 Department Manager table

Appendix 78 System Settings table

Appendix 79 Style CSS file

Appendix 80 Student dashboard PHP

Appendix 81 Tutor dashboard PHP

Appendix 82 Book meeting PHP

Appendix 83 Log meeting PHP

Appendix 84 Submit referral PHP

Appendix 85 View services PHP

Appendix 86 Management dashboard PHP

Appendix 87 Assign student PHP

Appendix 88 Create group PHP

Appendix 89 Reassign student PHP

Appendix 90 Admin dashboard PHP

Appendix 91 Manage users PHP

Appendix 92 Delete user PHP

Appendix 93 Add user PHP

Appendix 94 Edit manager PHP

Appendix 95 Edit student PHP

Appendix 96 Edit tutor PHP

Appendix 97 Manage departments PHP

Appendix 98 Add department PHP

Appendix 99 Delete department PHP

Appendix 100 Edit department PHP

Appendix 101 Manage courses PHP

Appendix 102 Add course PHP

Appendix 103 Delete course PHP

Appendix 104 Edit course PHP

Appendix 105 System settings PHP

Appendix 106 Update settings PHP

Appendix 107 Iteration 4 test plan table

| Section | Description |
| --- | --- |
| Iteration Goal | Build functional UI for each role |
| Components Under Test | Forms, dashboards, navigation |
| Test Types | UI/UX, functional, integration |
| Entry Criteria | Authentication working |
| Exit Criteria | All UI components functional |
| Tools Used | Browser, PHP, CSS |
| Test Evidence | Screenshots, form submissions |

Appendix 108 Iteration 4 user interface test case table

| ID | Description | Steps | Expected Result | Pass |
| --- | --- | --- | --- | --- |
| UI1 | Dashboard loads | Login → dashboard | Data displayed | Yes |
| UI2 | Add meeting/user/group/ course/department form | Submit valid data | Data saved | Yes |
| UI3 | Form validation | Submit empty fields | Error shown | Yes |
| UI4 | Edit meeting/user /allocation/course/ department | Update fields | Changes saved | Yes |
| UI5 | Delete meeting/user /allocation/course/ department | Click delete | Record removed | Yes |
| UI6 | Navigation test | Move between pages (forms → dashboards) | No broken links | Yes |

Appendix 109 Iteration 4 role-based access test case table

| ID | Description | Steps | Expected Result | Pass |
| --- | --- | --- | --- | --- |
| RB9 | Student can only view their own data | Login as Student → change URL to another student ID | Access denied | Yes |
| RB10 | Tutor can only view their assigned students | Login as Tutor → change URL to another tutor | Access denied | Yes |
| RB11 | Dashboard changes by role | Login as each role | Only relevant items visible | Yes |
| RB12 | Admin can overview and control whole system | Login as admin | Presented with system control panel | Yes |
| RB13 | Management can only assign tutors in their department | Login as management → change URL to another | Access denied | Yes |

Appendix 110 Deployment guide

Appendix 111 System Architecture Diagram

Appendix 112 Weekly task tables

| Week 1 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Read guidelines | Get basic insight | Understand LOs and aims |
| Set-up and format document | Create clear structure of report | Can add to any section of report when appropriate |

| Week 2 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Ask buyer questions | Gain greater insight | Understand specifically want buyer wants |
| Select SDLC model | Find appropriate process to follow for development | Chose iterative & incremental (agile based) |

| Week 3 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Complete introduction | Address problem and contents of report | Wrote problem statement & SDLC reasoning |
| Begin first iteration of SDLC | Address requirements and begin design | Clarified core functions and assessed key entities |

| Week 4 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Research PMBOK & PRINCE | State how I am applying top-level principles | Applied PMBOK principles to project |
| Create project Gannt chart | List phases, tasks, and requirements | Added tasks and subtasks to be completed |

| Week 5 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Risk management | Create risk register, risk profile & mitigation tables | Can view risks with their severity & mitigation status |
| Literature review | Find appropriate modelling theory and justify | PHP + MySQL + Apache or modern versions |
| Design progress | Design core database for MIS | ERD drafted and data dictionary created |

| Week 6 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Complete design | Core database, frontend, and backend designed | ERD finalised and dashboards designed |
| Research Git and GitHub | Consider implementing efficient version control | Implement later in the process if time |

| Week 7 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Begin iteration 2 | Core database created and document process | Tables created and some statements written |
| Edit Gannt chant | Format to weekly task views like these logs | Changed to template rather than live calendar |

| Week 8 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Complete iteration 2 | Appropriate statements written for user functions | Student, tutor, management roles demonstrated |
| Apply Ethics and Code of Conduct | Consider where artefact may be breaching ethics | Ethical practices identified, system should be trusted |

| Week 9 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Create testing plan | Ensure testing procedures are thorough | Made an agile testing plan to test an iteration at a time |
| Complete iteration 3 | Implement authentication & role-based access | User roles created and login process secure |
| Create costing tables | Calculate costs and provide selling price | Fixed price: £5350 and annual maintenance: £856 |

| Easter Week 1 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Complete iteration 4 | Create dashboards and appropriate forms for roles | Student, tutor, management and admin specific UIs |

| Easter Week 2 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Complete iteration 5 | System architecture & deployment documentation | Architecture diagram & deployment guide created |

| Week 10 |  |  |
| --- | --- | --- |
| Task | Aim | Outcome |
| Complete bring to market section | Identify artefact protection & financial support | Copyright, trade secrets, investments, grants, etc. |
| Write-up summary | Summarise whole project process/report | Overview of challenges & accomplishments of system |
| Record artefact | Show how system operates & how to navigate it | Clear video with audio to talk through the system |